## Slide 1: Intuilize – Cluster Commanders Customer Segmentation & Prediction Weekly Meeting 1/24/2025
Andy, Graham, Keertana, & Shashank

## Slide 2: Agenda
Timeline and Milestones
Tools
Version Control & Project Board

## Slide 3: Timeline and Milestones
Q1 |  |  |  | Q2 |  |  | 
Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8
Git | Coach Meeting Plan, Project Learning Plan, & Team Contract | Project Learning Plan | 1Q Presentation | Data model and design plan document | Code Review |  | Midterm Presentation
 | Anaconda | RAD Document | Python |  | Data Science |  | Machine Learning
Q3 |  |  |  | Q4 |  |  | 
Week 9 | Week 10 | Week 11 | Week 12 | Week 13 | Week 14 | Week 15 | Week 16
Segmentation |  |  |  | Modeling | Code Freeze | Handover Documentation | Final Presentation
 |  |  |  |  | Summary of Findings |  | Final Handover Package
Key: | Client | Course | Learning

## Slide 4: Tools
Jupyter notebook
Numpy
Pandas
Seaborn

## Slide 5: Version Control & Project Board
Using GitHub for version control & our project board
Repository
Project Board

## Slide 6: Thank you
Questions?