MINNESOTA STATE UNIVERSITY, MANKATO

DEPARTMENT OF COMPUTER INFORMATION SCIENCE

COMPUTER SCIENCE PROGRAM

REQUIREMENTS ANALYSIS DOCUMENT

Intuilize Quantity Break Team

1/29/2025

Clients:

Mahesh Iyer

Data Scientist | Intuilize

Nelson Valderrama

CEO | Intuilize

Project members:

Andy Hjulberg

Team Lead

Shashank Reddy

Machine Learning Lead

Sai Keertana Lakku

Data Scientist Lead

Graham Wilkins

Documentation/Machine Learning Research Lead

Faculty coach:

Ryne Leytem

1. Introduction	4

1.1 Purpose	4

1.2 Overview	4

1.3 Problem Description	4

1.4 Deliverables	4

2. Dataset information	5

2.1 Anonymized Data	6

2.2 Data Summary	6

3. Overall Requirements	6

4. Plan of Action	7

# 1. Introduction

### 1.1 Purpose

This document outlines the requirements and tasks that Cluster Commanders aim to achieve this Spring 2025. This document highlights the approaches, strategies, and plans for accomplishing the project. By proper analysis of customer behaviors, product features, location, and other relevant data, the document provides an outline of our objectives to achieve optimal customer segmentation and prediction of customer movement between segments. These two objectives will help Intuilize Inc. achieve its goals of enhancing profitability for its customers.

### 1.2 Overview

Intuilize Inc. aims to enhance profit from sales through strategic pricing by segmenting customers into different tiers. These tiers will have unique pricing depending on the tier. They also aim to predict customer movement between tiers. This initiative leverages historical sales data to identify optimal segmentation & pricing. By analyzing past sales transactions, Intuilize seeks to determine pricing points that keep important customers and maximize profitability.

### 1.3 Problem Description

This project will use machine learning to produce different tiers & pricing for customers to maximize profit. For this, we will be using client data and customer purchasing history to adjust identify the purchasing behavior for different types of customers. We will create models for identifying customer tiers and placement of customers within each tier. Along with this, we will produce models that identify whether a customer is likely to move between tiers, ideally catching the customer’s movement before it happens.

### 1.4 Deliverables

Data Collection and Analysis: Collecting and analyzing historical customer data, including purchase history, frequency, to understand customer behavior and identify potential indicators of tier movement.

Segmentation: Classifying customers into multiple tiers based on their purchasing behavior, loyalty, and overall engagement.

Predictive Modeling: Developing predictive models using machine learning algorithms to forecast customer movements between tiers.

Risk Classification: Using classification techniques (such as decision trees or logistic regression) to classify customers into "Thriving" or "At Risk" categories.

Testing and Validation: Validating the accuracy of the models through A/B testing and historical validation to ensure that predictions on tier transitions and customer risk are accurate.

## 2. Dataset information

### 2.1 Anonymized Data

To protect the information of Intuilize clients, the data we are using is anonymized and contains no information suable to identify the original customer. This should not negatively affect the machine learning model.

### 2.2 Data Summary

We are working with the historical sales data provided by Intuilize. The dataset includes BranchName, Ship2City, Ship2State, OrderNumber, InvoiveNumber, LineNumber, OrderData, SalesData, SalesPerson, SalesPersonName, ProductID, ProductGroup, CustomerID, CustomerName, ExtPrice, ExtCost, SalesQty, UnitPrice, UnitCost, UOM, UnitSize. The information of existing customers, purchase price, purchase dates and quantity will help determine frequency of customers and predict tier movement of the customers. There are very few missing values in the dataset. This product will help prioritize the high value customers.

## 3. Overall Requirements

- Data gathering

Get historical sales data from client to use for training of model to ensure data is accurate and comprehensive for project.

- Data Labelling and Categorization

Identify and categorize all relevant data fields that will be helpful for training the model.

- Segmentation

Classify customers into multiple tiers or/and sub-tiers based on but not limited to purchasing behavior, loyalty, and overall engagement. This also includes classifying customers into ‘At risk’/’Thriving’.

- Model Selection and Development

The second requirement is to evaluate different machine learning algorithms, select the most appropriate model and fine tune/ it for the needs of the project i.e creating optimal price breaks.

- Summary of findings

Show client a summary of results obtained from models and compare them to regular sales data to show how effective our models are.

- Documentation

Create and manage documentation to trace all steps taken in the project. This includes technical and non-technical processes to serve as a reference for any future reference.

- Customer Tier movement prediction

Predict when a customer is at the verge of swapping/moving from 1 tier/sub-tier to another.

- Handover Document Analysis

Analyse the previous team’s handover document and provide feedback along with how it was utilized in this project.

## 4. Plan of Action

Data Gathering:

Once the team receives the data, we will start by running descriptive statistics on the dataset to gain insight into the data. Once we have this, we will remove any outliers in the data and see how that affects our descriptive statistics. This will help us decide on what models we choose to use and our overall approach to machine learning.

Data Segmentation:

For data segmentation, we will use clustering to segment data into groups based on natural patterns in sales behavior. This will be done by applying clustering techniques (e.g., K-means, DBSCAN) on the customer sales data. After segmentation, the customers within each cluster will be further analyzed to find optimal points where customer tiers should be separated. This involves identifying natural clusters in customer purchasing habits and identifying patterns. Once clusters are formed, the next step is to use statistical models to detect when a customer should be placed in a specific tier, or when a customer is at risk of moving to a different tier. These break points will indicate where pricing adjustments or discounts should be applied depending on the customer’s spending patterns. Hence, clustering each customer’s sales volume will help us find when a customer segmentation should occur.

Selecting the best model:

After identifying the customer tiers, we will be working with machine learning models that we shortlisted which includes the linear regression model, support vector machine model and decision trees/random forest model. These models will be used to predict when a customer is going to have a shift in their tier depending on their purchasing patterns. The model will estimate when discounts should be applied to encourage customers to continue to buy more. We will be assessing the accuracy, f-1 score and precision to see which model works best for the data we are working with. We will also be doing tests and confirming with our client to ensure that the customer segmentations are in line with customer purchasing trends.

Insights and stories

Using different libraries in python, we will be generating data visualizations and graphs that will be useful in getting different insights into customer data. As our client’s primary interest is in retaining customers, these insights will allow us to explore new ideas and uncover relationships between the data and a customer’s purchasing trends. This will help us clearly present our findings and the reasoning behind the customer segmentation. Ultimately, it will make our case more convincing and show the client that the proposed customer tiers and risk indicators are backed by solid data and analysis.